Europese market orientation voor interest in a final design voor a sluice in the Pan Hlaing River in Myanmar

Background

In April 2015 there has been a procurement procedure considering the Pan Hlaing River Integrated Development Plan (by RVO.nl). This project has been won by  Royal Haskoning DHV, together with their consortium partners Deltares and TU Delft.

In this project an integrated plan has been made for the area development around the river Pan Hlaing and research has been done to the natural Deltasystem of this area, the sobek modelling that is needed and the recommended situation of the Sluice.

To establish a structural solution Royal Haskoning DHV has recommended to design a sluice complex in the Pan Hlaing River nearby the point where the Hlaing River meets the Pan Hlaing river.  Royal Haskoning DHV has made a feasibility study of this idea, including sketch designs and an inventory of additional measurements. Also included  was an advice about the time schedule of the realisation of the sluice within the long-term development plan of the Pan Hlaing River Development area.

Goal

The goal of the next step is to make a final design based on the sketch designs that are already made. With special attention for the realisation of a  landmark.  Ideas about this Landmark can be found in the previous studies also. Because capacity building is an important element of these studies all the results have been reached in close cooperation with the Myanmar counterparts.

At this moment Royal Haskoning DHV is finalising the soil investigations in the middle of the river which is needed for the calculations of the final design.

This final design has to be based on the sketch design, about which all the stakeholders already agree upon.

The implementation is foreseen in the end of 2016 / beginning 2017,  therefore the final design has to be ready at the end of august.

Request

Do you think you can make a final design for the Pan Haling sluice based on the sketch design and PHLIDP-reports that will be handed to you.

Procedure

If you are interested in making  this final design you can send your confirmation to  Rijksdienst voor Ondernemend Nederland (RVO) by email to henk.ballering@rvo.nl and fernanda.vandervelde@rvo.nl

before 6 July 2016, 12.00 AM. Please attach the information of your company.

RVO is estimating that the total value of the assignment will stay under the threshold values of the European tendering procedure.

After receipt of the timely answers of the interesting parties, a quotation will be prepared. This could be a multiple negotiated tendering procedure.